Minute log Sprint 3.6 30/03/2017

|  |  |  |
| --- | --- | --- |
| Works (Teacher features) | Date Expired | Status |
| Huy Tu Hung has designed DB for Coordinator | 24/03/2017 | Finished |
| Huy, Lam has designed for all pages for Coordinator (Tuan support) | 24/03/2017 | Finished |
| Hung, Huy has designed function Receive claim from student  Hung, Huy has designed function Answer claim for student by email |  |  |
| Hung,Nam,Lam has designed function adding/editing/deleting Semester in CMS | 30/03/2017 | Finished |
| Hung,Nam,Lam has designee function adding/editing/deleting Class in Semester  Hung,Nam,Lam,Huy is designing function adding/editing/deleteing Subject and Student in class | 30/03/2017 | Finished |

|  |  |  |
| --- | --- | --- |
| Member | Difficult Things | Solution |
| Huy | Need more time to finish documentation and test Log | Need spent more time |
| Hung | Set time date for the Subject | Need spent more time |