Minute log for Sprint 2 (Teacher features)

From 4th March to 20th March

|  |  |  |
| --- | --- | --- |
| Works (Teacher features) | Date Expired | Status |
| Assign to Tu and Huy need to finish DB for Teacher | 14/03/2017 | Finished |
| Assign to Huy and Tung need to finish pages for Teacher | 14/03/2017 | Finished |
| Assign to Hung, Nam need to finish functions for Teacher |  |  |
| * View Profile (Lam support) | 14/03/2017 | Finished |
| * Edit Profile (Huy Support) | 14/03/2017 | Finished |
| * Download Document | 19/03/2017 | Finished |
| * Delete Document | 19/03/2017 |  |
| Assign Tuan support design for pages for Student, Teacher | 14/03/2017 | Finished |
| Assign Huy, Tu to do the Test Lo |  |  |

Problems/Difficult still existed

|  |  |  |
| --- | --- | --- |
| Member | Difficult Things | Solution |
| Huy | Need more time to finish documentation and test Log | Need spent more time and Tu support |
| Hung | Code functions is finished, need interface | Huy + Lam support |
| Lam | Lack of time | All group support |
| Tu | Confused in design DB, Need more time to complete testlog. | All group support |
| Nam | Need more time to complete the functions |  |
| Tuan | None |  |